# CORRECTED PHASE ORDER

⚠️ The original document had phases in WRONG order!

CORRECT ORDER:

Phase 1: Master Data CRUD
Time: 6-8 hrs | Priority: CRITICAL
Goal: Brand, Model, Category - MUST BE FIRST

Phase 2: Basic Page & Table
Time: 4-6 hrs | Priority: CRITICAL
Goal: View inventory

Phase 3: Add/Edit Product
Time: 6-8 hrs | Priority: CRITICAL
Goal: Create products

Phase 4: Purchase Orders
Time: 8-10 hrs | Priority: CRITICAL
Goal: Add stock (main flow)

Phase 5: Filters & Search
Time: 3-4 hrs | Priority: HIGH
Goal: Advanced filtering

Phase 6: Bulk Operations
Time: 4-5 hrs | Priority: HIGH
Goal: Bulk actions

Phase 7: Import/Export
Time: 5-6 hrs | Priority: HIGH
Goal: Data import/export

Phase 8: Advanced Features
Time: 5-6 hrs | Priority: MEDIUM
Goal: Reports & alerts

Phase 9: Multi-Location
Time: 6-8 hrs | Priority: OPTIONAL
Goal: Multiple warehouses

Phase 10: Testing & Deploy
Time: 3-4 hrs | Priority: CRITICAL
Goal: Final testing

══════════════════════════════════════════════════════════════════════

# WHY THIS ORDER?

Phase 1 MUST BE FIRST:
• Cannot add products without Brand/Model/Category
• Product form has dropdowns that need this data
• This is a BLOCKING dependency

Phase 4 (POs) comes after Product Form:
• This is how 90% of stock enters system in real business
• PO receiving auto-creates products and adds stock
• Test large quantities (100 units) here

Removed "Phase 11 - Large Quantities":
• Not a separate phase - just a test case
• Handled automatically in Phase 3 (Opening Stock)
• and Phase 4 (PO receiving with 100+ units)

# DEPENDENCY CHAIN

Phase 1 (Master Data)
   ↓ provides Brand, Model, Category
Phase 2 (Basic Table)
   ↓ can view products
Phase 3 (Add/Edit Form)
   ↓ can create products
Phase 4 (Purchase Orders)
   ↓ adds stock (main business flow)
Phases 5-9 (can do in any order)
   ↓ enhancements
Phase 10 (Testing)

# FOR REPLIT AGENT

Give phases in this sequence:

1. Start with Phase 1 (Master Data CRUD)
   - Brand, Model, Category management
   - Test: Add 5 categories, 10 brands, 20 models

2. Then Phase 2 (Basic Table)
   - Inventory table with all columns
   - Basic search and pagination

3. Then Phase 3 (Add/Edit Form)
   - Complete product form (5 tabs)
   - Test: Add 1 product with 100 units

4. Then Phase 4 (Purchase Orders)
   - PO creation and receiving
   - Test: Create PO for 100 units, receive it

5. Continue with Phases 5-10 in order

# IMPORTANT REMINDERS

1. Phase 1 is non-negotiable - MUST be done first

2. Test with realistic data after each phase

3. Large quantities (100+ units) are handled automatically - not a separate feature

4. Purchase Orders (Phase 4) is THE main way stock enters system

5. Use the detailed original document for implementation specs of each phase